Bullyproof Project Invoice (Multi-Page Detailed Breakdown)

## Cover Page

Invoice title: Bullyproof Platform Development Services

Supplier: [Your Business Name]

Client: [Client Name]

Invoice number: [INV-XXXX]

Invoice date: 20 March 2026

Billing period: [Insert period]

Currency: AUD

Total effort billed: 1,380 hours

Delivery cadence context: 177 days continuous delivery

Total project value (ex GST): AUD 200,000

Effective blended rate: AUD 144.93/hour

## Methodology

Hours method with role-based pricing, sectioned by delivery stream from the Bullyproof codebase.

App and API route surface: frontend/backend workload proxy

Components and entities: UI and feature interaction complexity

Server services and repositories: business logic and data orchestration

Drizzle and scripts: migration and schema evolution effort

Supabase, Vercel, and GitHub setup: deployment and hosting scope

Informally requested out-of-scope capabilities are commercialized as payable revision scope

## Scoping

| Task | Description | Roles | Rate/HR | Time | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Business Discovery Workshops | Facilitate stakeholder workshops to capture requirements and objectives | Business Analyst | A$232.81 | 24 hours | A$5,587.42 |
| Stakeholder Alignment Sessions | Run review loops to align commercial and delivery expectations | Product Manager | A$232.81 | 20 hours | A$4,656.19 |
| Workflow Mapping and ERD Planning | Map process flows and draft entity relationships for delivery scope | Business Analyst | A$232.81 | 26 hours | A$6,053.04 |
| Functional Specification Drafting | Document functional and non-functional requirements baseline | Business Analyst | A$232.81 | 18 hours | A$4,190.57 |
| Technical Feasibility and Risk Review | Assess constraints, risks, and architecture feasibility | Technical Lead | A$232.81 | 14 hours | A$3,259.33 |
| Project Milestones and Delivery Plan | Define phased milestones, dependencies, and approvals | Product Manager | A$232.81 | 10 hours | A$2,328.09 |
| Acceptance Criteria and Scope Lock | Finalize acceptance criteria and scope boundaries | Business Analyst | A$232.81 | 8 hours | A$1,862.47 |

Section total: 120 hours | A$27,937.12

## UX & Design

| Task | Description | Roles | Rate/HR | Time | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Low-Fidelity Wireframing | Prepare low-fidelity wireframes for primary product journeys | UI/UX Designer | A$93.60 | 28 hours | A$2,620.91 |
| High-Fidelity Figma Prototyping | Create high-fidelity interactive prototypes for core workflows | UI/UX Designer | A$93.60 | 46 hours | A$4,305.77 |
| Design System and Component Specs | Define typography, spacing, tokens, and reusable components | UI/UX Designer | A$93.60 | 34 hours | A$3,182.53 |
| Accessibility and UX Audit | Run accessibility and usability checks against key journeys | UI/UX Designer | A$93.60 | 20 hours | A$1,872.08 |
| Iteration and Stakeholder Feedback | Incorporate iterative feedback while preserving UX consistency | UI/UX Designer | A$93.60 | 22 hours | A$2,059.28 |
| Design Handoff and Annotated Specs | Deliver annotated handoff specs for engineering implementation | UI/UX Designer | A$93.60 | 20 hours | A$1,872.08 |

Section total: 170 hours | A$15,912.64

## Frontend

| Task | Description | Roles | Rate/HR | Time | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Core App Shell and Routing | Implement app shell, navigation, and route structure | Frontend Developer | A$175.66 | 56 hours | A$9,836.79 |
| Role-Based Dashboard Implementation | Build role-specific dashboards and user experiences | Frontend Developer | A$175.66 | 52 hours | A$9,134.17 |
| Lesson Runtime and Presentation UI | Implement lesson runtime views and presentation mode surfaces | Frontend Developer | A$175.66 | 68 hours | A$11,944.68 |
| Admin Panels and Content Interfaces | Build admin content, settings, and data-management interfaces | Frontend Developer | A$175.66 | 56 hours | A$9,836.79 |
| Shared Component Architecture | Create and harden reusable UI components and patterns | Frontend Developer | A$175.66 | 44 hours | A$7,728.91 |
| State Management and Data Integration | Integrate API data flows and state orchestration patterns | Frontend Developer | A$175.66 | 28 hours | A$4,918.40 |
| Responsive and Accessibility Compliance | Refine mobile/tablet responsiveness and accessibility standards | Frontend Developer | A$175.66 | 16 hours | A$2,810.51 |

Section total: 320 hours | A$56,210.25

## Backend

| Task | Description | Roles | Rate/HR | Time | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Domain Schema and Service Initialization | Initialize backend domains, service boundaries, and persistence wiring | Backend Developer | A$192.65 | 44 hours | A$8,476.50 |
| API Route Implementation | Implement and secure API routes across product domains | Backend Developer | A$192.65 | 92 hours | A$17,723.59 |
| Business Logic and Validation Layers | Build validation, rules engines, and core domain logic | Backend Developer | A$192.65 | 70 hours | A$13,485.34 |
| Authentication and RBAC Controls | Implement authentication, authorization, and role permissions | Backend Developer | A$192.65 | 42 hours | A$8,091.20 |
| Reporting and Operational Endpoints | Create reporting and operational endpoints for admin workflows | Backend Developer | A$192.65 | 28 hours | A$5,394.13 |
| Performance and Query Hardening | Tune backend queries, caching decisions, and endpoint performance | Backend Developer | A$192.65 | 24 hours | A$4,623.54 |

Section total: 300 hours | A$57,794.30

## DevOps

| Task | Description | Roles | Rate/HR | Time | Subtotal |
| --- | --- | --- | --- | --- | --- |
| CI/CD Pipeline Engineering | Establish automated build, test, and deploy pipelines | DevOps Engineer | A$92.80 | 30 hours | A$2,784.11 |
| Environment Strategy (Dev/Staging/Prod) | Configure environment structure and deployment promotion model | DevOps Engineer | A$92.80 | 20 hours | A$1,856.07 |
| Secret Management and Access Policies | Implement secrets handling and secure operational access controls | DevOps Engineer | A$92.80 | 16 hours | A$1,484.86 |
| Observability and Alerting Baseline | Set up logs, metrics, and alerting for production oversight | DevOps Engineer | A$92.80 | 18 hours | A$1,670.47 |
| Backup and Recovery Design | Define backup, restore, and operational resilience procedures | DevOps Engineer | A$92.80 | 14 hours | A$1,299.25 |
| Security Hardening and Runtime Policies | Apply platform hardening and runtime security controls | DevOps Engineer | A$92.80 | 22 hours | A$2,041.68 |

Section total: 120 hours | A$11,136.45

## QA and Testing

| Task | Description | Roles | Rate/HR | Time | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Test Plan and Coverage Matrix | Define test strategy, coverage matrix, and quality gates | QA Tester | A$68.00 | 18 hours | A$1,224.05 |
| Cross-Browser and Device Testing | Execute browser and device compatibility testing cycles | QA Tester | A$68.00 | 32 hours | A$2,176.09 |
| Regression Testing Cycles | Run regression passes across critical product workflows | QA Tester | A$68.00 | 36 hours | A$2,448.10 |
| Integration and API Test Verification | Validate cross-system integrations and API behaviors | QA Tester | A$68.00 | 20 hours | A$1,360.05 |
| UAT Facilitation and Defect Triage | Facilitate client UAT and triage/prioritize defects | QA Tester | A$68.00 | 22 hours | A$1,496.06 |
| Fix Verification and Sign-Off Testing | Retest fixes and prepare sign-off quality evidence | QA Tester | A$68.00 | 12 hours | A$816.03 |

Section total: 140 hours | A$9,520.38

## Deployment and Hosting

| Task | Description | Roles | Rate/HR | Time | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Supabase Production Setup | Configure Supabase auth, storage, policies, and production settings | DevOps Engineer | A$104.00 | 24 hours | A$2,496.10 |
| Vercel Runtime and Build Configuration | Set up Vercel environments, builds, and runtime constraints | DevOps Engineer | A$104.00 | 20 hours | A$2,080.08 |
| GitHub Workflow and Release Controls | Establish branch strategy and release workflow controls | DevOps Engineer | A$104.00 | 18 hours | A$1,872.08 |
| Domain, DNS, and SSL Cutover | Configure domains, DNS, certificates, and secure routing | DevOps Engineer | A$104.00 | 12 hours | A$1,248.05 |
| Production Release Coordination | Coordinate controlled production releases and verification | DevOps Engineer | A$104.00 | 16 hours | A$1,664.07 |
| Post-Release Monitoring and Rollback Readiness | Monitor production stability and rollback readiness plans | DevOps Engineer | A$104.00 | 10 hours | A$1,040.04 |

Section total: 100 hours | A$10,400.42

## Handover and Support

| Task | Description | Roles | Rate/HR | Time | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Admin and Team Training | Train administrators and key users on platform operations | Product Manager | A$100.80 | 16 hours | A$1,612.86 |
| Documentation and Runbook Authoring | Prepare operational documentation and support runbooks | Technical Writer | A$100.80 | 24 hours | A$2,419.30 |
| Architecture and Knowledge Transfer | Deliver technical architecture walkthrough and handover | Technical Lead | A$100.80 | 16 hours | A$1,612.86 |
| Post-Launch Support Window | Provide structured post-launch issue resolution support | Backend Developer | A$100.80 | 20 hours | A$2,016.08 |
| Hypercare Bug Fixes and Stabilization | Resolve early-production issues and stability improvements | Frontend Developer | A$100.80 | 18 hours | A$1,814.47 |
| Support Plan and Handover Closure | Formalize support model and close project handover | Product Manager | A$100.80 | 16 hours | A$1,612.86 |

Section total: 110 hours | A$11,088.44

## Final Totals

| Metric | Value |
| --- | --- |
| Scoping subtotal | A$27,937.12 |
| UX & Design subtotal | A$15,912.64 |
| Frontend subtotal | A$56,210.25 |
| Backend subtotal | A$57,794.30 |
| DevOps subtotal | A$11,136.45 |
| QA and Testing subtotal | A$9,520.38 |
| Deployment and Hosting subtotal | A$10,400.42 |
| Handover and Support subtotal | A$11,088.44 |
| Total Hours | 1,380 |
| Total Project Value (ex GST) | A$200,000.00 |
| Optional GST (10%) | A$20,000.00 |
| Optional Total (inc GST) | A$220,000.00 |