BULLYPROOF — Change Request

One-page summary · gap analysis & indicative pricing · 22 June 2026

60 requested features across 14 areas. Indicative total $349,250 AUD ex-GST (~317.5 engineering days @ $1,100/day — the market contract rate for a senior full-stack React / Next.js developer billing direct as a company, AU FY25/26).

| 7 EXISTS | 29 PARTIAL | 24 MISSING |
| --- | --- | --- |

Cost roll-up by section

| Sec | Section | Items | Days | Indicative price |
| --- | --- | --- | --- | --- |
| A | Admin — Home / Dashboard | 9 | 64.5 | $70,950 |
| B | School Terms / Schedule Engine | 4 | 29.5 | $32,450 |
| C | Culture Rating | 4 | 11.5 | $12,650 |
| D | Content Types (Multi-Curriculum) | 4 | 29.5 | $32,450 |
| E | Content Management / Security | 4 | 21.5 | $23,650 |
| F | Getting Started Videos | 1 | 7.5 | $8,250 |
| G | Add New School | 1 | 3.5 | $3,850 |
| H | Roles / Access Levels | 3 | 14 | $15,400 |
| I | Branding | 1 | 12 | $13,200 |
| J | AP Certificate | 2 | 11 | $12,100 |
| K | Reports (Admin) | 4 | 22.5 | $24,750 |
| L | Onboarding | 5 | 20.5 | $22,550 |
| M | School Portal | 17 | 62.5 | $68,750 |
| N | Documentation | 1 | 7.5 | $8,250 |
| TOTAL |  | 60 | 317.5 | $349,250 AUD |

Where the cost is

- XL foundational: schedule engine (Items 3+12) + dependent dashboard columns (8); multi-curriculum content types (18). These two areas dominate.

- Large: program-year model (5), government reporting (36), BP→BA rebrand (31), content audit-log & versioning (24/25), onboarding service-steps (38), certificate template (33), school & admin reports (47/59), year-reset (54), performance comparison (56), documentation (60).

- Quick wins / already done: tooltips (46), class star toggle (50) and support mailto (58) are complete; test-school exclusion (37), Class Size on Add (42), remove Ctrl+K (44), header renames (45) and default-5-stars (55) are ≤1 day each.

- Two reported defects already appear fixed/near-trivial: address & email-domain saving (39) and support mailto (58).

Figures are indicative engineering effort for scoping, ex-GST (add 10% on invoice), excluding design, content authoring, UAT and PM unless noted. Full per-item detail in the companion document “Bullyproof — Change Request Gap Analysis & Pricing”.