Intradark Pty Ltd  ·  ABN 38 696 182 457

Quote - M4: Reporting & Exports

Bullyproof platform - new-functionality module

| To: | Glenn Rushton - Director, Amayda Pty Ltd |
| --- | --- |
| From: | Aaron J. Girton, Intradark Pty Ltd |
| Date: | 29 June 2026 |
| Module: | M4 of 8 - commissionable independently |

# Scope

The re-specified reporting structure - the four named report types with percentages, per-report filters, CSV/Excel/PDF export, the government view, and the school-admin report set with year selectors. (The functioning reporting baseline is already delivered under the contract - see the “Included” section.)

## What this module delivers

- The four named report types - School Status, Lesson Completion & Ratings, Culture Rating, AP Certification - with percentages

- Per-report filters panel + export modal (CSV / Excel / PDF) with export-scope options

- Government stakeholder reporting view

- Exclude the “Bullyproof Academy” test school from reports and metrics

- Build the school reports (replacing the “available soon” placeholder)

- School-admin report set - AP Certified Staff, AP Teacher, Class, Culture Rating - with current/previous-year selector

Also included in this module’s scope:

- Culture Rating Report ranking position + annual State Champions determination (program-completion → 30 Nov comparative period; schools above P-6 treated as secondary)

# Effort & price

Fixed price, broken down by discipline at conservative senior contract rates (ex-GST):

| Discipline | Hours | Hourly rate | Subtotal |
| --- | --- | --- | --- |
| UX / Design | 23 h | $100.00/hr | $2,300.00 |
| Frontend | 92 h | $106.25/hr | $9,775.00 |
| Backend | 101 h | $112.50/hr | $11,362.50 |
| Product Mgmt / BA | 27 h | $93.75/hr | $2,531.25 |

| Module total | 243 hours | $25,968.75 |
| --- | --- | --- |
| + GST (10%) |  | $2,596.88 |
| Total inc GST |  | $28,565.63 |

# Work breakdown - what each discipline does

Indicative basis of estimate. This is the engineering work behind the fixed price - itemised task by task so the effort is visible. It is not a deliverables checklist, tasks are not individually severable from the fixed price, and it does not change the acceptance basis; the deliverable is the working module described above.

| UX / Design - $100.00/hr | Est. hours |
| --- | --- |
| Wireframe the four report tabs: filters panel, percentage table, export entry point | 4 |
| Design ReportExportModal states: format, scope, column picker, progress, success, failure | 3 |
| Design government stakeholder view replacing the placeholder dashboard | 3 |
| Design school-admin report set with year selector plus locked and empty variants | 3 |
| Specify branded PDF export template: header, logo, filter block, table pagination rules | 3 |
| Review report naming, copy and PDF branding with client for sign-off | 1.5 |
| Produce dark-mode and responsive variants for tables, ranking badges and champion states | 3.5 |
| Run design QA pass on built report screens against specs | 2 |
| Subtotal | 23 h · $2,300.00 |

| Frontend - $106.25/hr | Est. hours |
| --- | --- |
| Extend NAV in reports-layout-shell.tsx with School Status, Culture and Certification & Ratings tabs | 1 |
| Build app/(main)/admin/reports/school-status/page.tsx + reports-school-status-tab.tsx with % columns | 5 |
| Build culture tab page + ranking table (benchmark improvement %, P-7+ toggle) in sections/reports | 6 |
| Build certification-ratings tab page showing per-AP completion % and rating averages | 4.5 |
| Rework reports-lessons-tab.tsx into Lesson Completion & Ratings columns with percentage cells | 4 |
| Build ReportFiltersPanel organism (school, state, stage, date range) synced to URL params | 5.5 |
| Build ReportExportModal organism: CSV/Excel/PDF picker, scope radio, column multi-select | 6 |
| Extend entities/reports/api/endpoints.ts with typed DTOs for 4 report types + export POST | 3 |
| Add TanStack Query hooks + query keys in entities/reports/model for each report endpoint | 3 |
| Wire export download flow: blob response, filename, progress toast, failure retry | 4.5 |
| Build State Champions panel on culture tab with annual winners and 30 Nov cutoff badge | 4.5 |
| Replace GovernmentDashboardPlaceholder in entities/dashboard/ui/government/government-dashboard.tsx | 2 |
| Build government view sections: state aggregate cards + program trend table (read-only) | 5 |
| Rebuild schools/[school_id]/reports/reports-page-client.tsx from locked teaser into live report set | 6 |
| Build current/previous-year selector wired to school_years for school-admin reports | 2.5 |
| Build school-admin report tables (status, lessons, culture) on the shared report table | 5 |
| Build shared ReportDataTable molecule: sortable headers, percentage cells, sticky header | 6 |
| Add loading skeletons, empty and error states to every report tab (snapshot-card pattern) | 3.5 |
| Gate new pages with FeatureGuard: /admin/reports subroutes, /school/reports, government key | 1.5 |
| Persist filters in URL via pathWithSchool pattern in reports-utils.ts for shareable links | 2 |
| Run responsive pass: report tables collapse to card stacks on mobile; dark-mode audit | 3.5 |
| Write vitest tests for filter serialization + export payload builders in entities/reports | 3 |
| Write vitest component tests for ReportExportModal column selection and scope logic | 3 |
| Verify downloaded CSV/XLSX/PDF artifacts open cleanly in Excel, Numbers and Acrobat | 2 |
| Subtotal | 92 h · $9,775.00 |

| Backend - $112.50/hr | Est. hours |
| --- | --- |
| Add server/reports/reports.validators.ts with zod schemas for filters, year, sort and export params | 3 |
| Write School Status report query in admin-reports.repo.ts (licence/activation % per school + totals) | 5 |
| Add GET app/api/admin/reports/school-status/route.ts via adminReportsService with parsed filters | 2.5 |
| Write Lesson Completion & Ratings repo query (completion % + avg lesson_feedback per school/topic) | 5 |
| Add GET app/api/admin/reports/lesson-completion/route.ts with filter + pagination validation | 2.5 |
| Write Culture Rating query joining school_culture_benchmarks + school_culture_comparative_periods | 5.5 |
| Add GET app/api/admin/reports/culture-rating/route.ts returning ranked rows + percentage deltas | 2.5 |
| Implement benchmark-improvement ranking (latest comparative vs own benchmark) in the service | 4.5 |
| Add P-7+ secondary cohort split to culture ranking service, validators and DTO | 3 |
| Write AP Certification & Ratings repo query (per-AP completion % + course_ratings averages) | 4.5 |
| Add GET app/api/admin/reports/certification-ratings/route.ts | 2 |
| Implement annual State Champions computation (program completion to 30 Nov, comparative required) | 5.5 |
| Add GET app/api/admin/reports/state-champions/route.ts with year param + cutoff handling | 2 |
| Add is_test_school flag to schools in drizzle/schema.ts + migration 0028; flag Bullyproof Academy | 2.5 |
| Exclude is_test_school rows from every admin-reports.repo.ts query incl. overview aggregates | 3 |
| Build server/reports/report-export.service.ts CSV serializer (selected columns + filters header) | 4.5 |
| Add Excel export via xlsx: data sheet + applied-filters sheet, typed percentage cells | 4.5 |
| Add PDF export via pdf-lib: branded table layout, page breaks, filters summary block | 7 |
| Add POST app/api/admin/reports/export/route.ts streaming files; zod body (type, format, scope) | 3.5 |
| Implement 'all data' export scope with chunked repo reads alongside current-filtered scope | 4.5 |
| Build de-identified state-level aggregate service for the government view in server/reports | 5 |
| Add GET app/api/government/reports/route.ts gated by assertFeature('/government/reports') | 2 |
| Write school-scoped report queries with current vs previous school_years selection in the repo | 4.5 |
| Add GET app/api/school/reports/route.ts validating the year param against school_years | 2.5 |
| Register report feature keys + feature_permissions rows via migration (admin/school/government) | 2 |
| Write vitest tests: ranking math, State Champions 30 Nov cutoff, test-school exclusion | 4.5 |
| Write vitest tests: CSV/xlsx/pdf serializers keep column selection + filter metadata | 3.5 |
| Subtotal | 101 h · $11,362.50 |

| Product Mgmt / BA - $93.75/hr | Est. hours |
| --- | --- |
| Confirm ranking rules with client: benchmark formula, P-7+ split, State Champions eligibility | 3 |
| Document agreed export column sets and government metric list in the requirements doc | 4 |
| Write test plan matrix: 4 reports x 3 formats x 2 export scopes x admin/school/gov roles | 5 |
| Coordinate UAT with school-admin and government pilot users; collect and log feedback | 6 |
| Triage export defects across formats and verify fixes before acceptance | 4 |
| Verify Bullyproof Academy exclusion on every report as an acceptance checklist item | 2 |
| Run acceptance sign-off and publish release notes for Reporting & Exports | 3 |
| Subtotal | 27 h · $2,531.25 |

# Delivery & terms

- Indicative delivery: 1 week of focused build.

- Payment: 40% deposit on commissioning, balance by milestone on delivery & acceptance.

- Dependencies: None to start - the Schedule report filter and prior-year selectors activate once M2 is built.

- Invoiced by Intradark Pty Ltd (+GST); deployment on payment.

Bundle option. Commission the full program together and this module is included at a 20% discount - see the Master Proposal.

# Appendix - your request, in your words

Excerpts from your document of 22 June 2026 that this quote responds to:

“This page needs to be completed, so reports can be downloaded. … The key reports are downloadable from the sidebar. You will note that all reports have various filters and export options, such as csv, excel or pdf.”

“For each report, include separate Filters and Export buttons at the top right.”

“It would be really useful if we could remove Bullyproof Academy from all reports and ratings, to ensure the data is not corrupted in any way.”

“For School Admins, useful reports (should allow for Current Year and Previous Years - select by calendar year) would be: AP Certified Staff Report … AP Teacher Report … Class Report … Culture Rating Report.”

Respect always,

Aaron J. Girton

Director, Intradark Pty Ltd

agirton@intradark.com