Intradark Pty Ltd  ·  ABN 38 696 182 457

Quote - M6: Culture-Rating UX Upgrade

Bullyproof platform - new-functionality module

| To: | Glenn Rushton - Director, Amayda Pty Ltd |
| --- | --- |
| From: | Aaron J. Girton, Intradark Pty Ltd |
| Date: | 29 June 2026 |
| Module: | M6 of 8 - commissionable independently |

# Scope

The re-specified culture presentation - the signed ±100/150/200% expanding speedometer and the broadened performance page. (The culture rating itself - data entry, calculations, benchmark/comparative tracking - is already delivered under the contract.)

## What this module delivers

- Signed ±100 / 150 / 200% dynamically-expanding culture speedometer

- Performance page - enter and view comparative periods beyond culture rating

# Effort & price

Fixed price, broken down by discipline at conservative senior contract rates (ex-GST):

| Discipline | Hours | Hourly rate | Subtotal |
| --- | --- | --- | --- |
| UX / Design | 12 h | $100.00/hr | $1,200.00 |
| Frontend | 34 h | $106.25/hr | $3,612.50 |
| Backend | 20 h | $112.50/hr | $2,250.00 |
| Product Mgmt / BA | 5 h | $93.75/hr | $468.75 |

| Module total | 71 hours | $7,531.25 |
| --- | --- | --- |
| + GST (10%) |  | $753.13 |
| Total inc GST |  | $8,284.38 |

# Work breakdown - what each discipline does

Indicative basis of estimate. This is the engineering work behind the fixed price - itemised task by task so the effort is visible. It is not a deliverables checklist, tasks are not individually severable from the fixed price, and it does not change the acceptance basis; the deliverable is the working module described above.

| UX / Design - $100.00/hr | Est. hours |
| --- | --- |
| Wireframe signed +/-100% speedometer: benchmark-at-zero needle, loss/gain arcs, 150/200% expanded states | 3.5 |
| Design gauge edge states: no benchmark, no comparative period, negative score, over-100% expansion | 2 |
| Redesign Performance page layout: comparative-period entry panel plus per-metric comparison sections | 3 |
| Produce dark-mode and mobile variants of gauge and Performance layout using existing Tailwind tokens | 2 |
| Run design QA on built gauge vs spec: needle angles, gradient stops, tick labels, expansion animation | 1.5 |
| Subtotal | 12 h · $1,200.00 |

| Frontend - $106.25/hr | Est. hours |
| --- | --- |
| Build SignedSpeedometerGauge to replace SemiCircleGauge in culture-rating-comparison-dashboard.tsx | 6 |
| Implement dynamic scale expansion to +/-150/200% with animated tick relabel when score exceeds 100% | 5 |
| Rework cultureRatingGaugeScore in lib/culture-rating-math.ts to signed % vs benchmark (drop 0-100 clamp) | 3 |
| Add vitest specs lib/culture-rating-math.test.ts: signed mapping, expansion thresholds, null benchmarks | 2.5 |
| Migrate CultureRatingPerformanceSection from useEffect fetch to TanStack Query hooks with query keys | 3 |
| Add comparative-period entry on Performance page: sheet reusing school-culture-rating-data-form.tsx | 3 |
| Build multi-period comparison view in performance-page-client.tsx: period selector + per-metric trends | 4.5 |
| Replace dashed 'future release' placeholder card with broadened metric sections beyond culture rating | 3 |
| Wire loading/empty/error states: no benchmark, zero comparatives, failed save on Performance entry | 2 |
| Gate new entry panel behind PAGE_FEATURES.SCHOOL_CULTURE_RATING via useFeatureAccess/FeatureGuard | 1 |
| Verify speedometer SVG responsive and dark-mode rendering (gradient, ticks) across breakpoints | 1 |
| Subtotal | 34 h · $3,612.50 |

| Backend - $112.50/hr | Est. hours |
| --- | --- |
| Extend server/culture-ratings/culture-ratings.service.ts detail payload with signed score + scale bound | 5 |
| Add signed vs-benchmark score to culture-rating-metrics.ts; retire interim attendance-blend gauge math | 5 |
| Broaden GET app/api/schools/[id]/culture-rating response with per-metric series for comparative periods | 4.5 |
| Tighten culture-ratings.validators.ts zod: period end-after-start + overlap checks for Performance entry | 3 |
| Add vitest server tests for signed score: zero-benchmark division guards and 150/200% bound selection | 2.5 |
| Subtotal | 20 h · $2,250.00 |

| Product Mgmt / BA - $93.75/hr | Est. hours |
| --- | --- |
| Confirm signed-scale rules with client: zero=benchmark mapping, expansion trigger, band labels | 1.5 |
| Coordinate UAT: pilot school enters real comparative periods on Performance page, verifies gauge reading | 2 |
| Write test plan and capture acceptance sign-off for gauge replacement and Performance page rollout | 1.5 |
| Subtotal | 5 h · $468.75 |

# Delivery & terms

- Indicative delivery: 3–4 days of focused build.

- Payment: 40% deposit on commissioning, balance by milestone on delivery & acceptance.

- Dependencies: None.

- From your side: Confirmation that your 25 April email is the final culture-rating weighting.

- Invoiced by Intradark Pty Ltd (+GST); deployment on payment.

Bundle option. Commission the full program together and this module is included at a 20% discount - see the Master Proposal.

# Appendix - your request, in your words

Excerpts from your document of 22 June 2026 that this quote responds to:

“The default should be plus/minus 100% with the benchmark being the zero point, however, should a school improve their culture by more than 100%, we should have a dynamic image that could, for example, expand to 150% or 200% either way – if required.”

“The following is the page the schools will see when they click on the Performance button on the sidebar. They can enter various comparative periods and view these.”

Respect always,

Aaron J. Girton

Director, Intradark Pty Ltd

agirton@intradark.com