Intradark Pty Ltd  ·  ABN 38 696 182 457

Quote - M7: School Portal & Classroom

Bullyproof platform - new-functionality module

| To: | Glenn Rushton - Director, Amayda Pty Ltd |
| --- | --- |
| From: | Aaron J. Girton, Intradark Pty Ltd |
| Date: | 29 June 2026 |
| Module: | M7 of 8 - commissionable independently |

# Scope

The school-facing experience - role-based Home pages, a sortable teacher table, the unified Start-now/Schedule flow, the new-calendar-year reset, and a set of classroom refinements.

## What this module delivers

- Add-Class: capture student numbers (Class Size) on creation

- Role-based school-portal Home pages for Staff, AP Teacher and School Admin

- Course-level Start / Continue / Course-Completed control

- Sortable teacher table with the take-over-lesson workflow

- Unify Start-now vs Schedule lesson flow, incl. date/time scheduling

- “Start new calendar year” reset - promote classes to L1, archive prior-year audit logs

- Default-to-5-stars option on lesson feedback

Also included in this module’s scope:

- “This School Year” selector on the school-portal Home pages (Staff / AP Teacher / School Admin), with prior-year access

- Remove the search bar and Show-Completed toggle from Teach Lessons

- Lesson-wizard copy refinements - step numbers, Help button, wording, whitespace

- Bullyproof logo / Home button always returns the user to the Home page

# Effort & price

Fixed price, broken down by discipline at conservative senior contract rates (ex-GST):

| Discipline | Hours | Hourly rate | Subtotal |
| --- | --- | --- | --- |
| UX / Design | 9 h | $100.00/hr | $900.00 |
| Frontend | 90 h | $106.25/hr | $9,562.50 |
| Backend | 60 h | $112.50/hr | $6,750.00 |
| DevOps / Infra | 2 h | $118.75/hr | $237.50 |
| Product Mgmt / BA | 18 h | $93.75/hr | $1,687.50 |

| Module total | 179 hours | $19,137.50 |
| --- | --- | --- |
| + GST (10%) |  | $1,913.75 |
| Total inc GST |  | $21,051.25 |

# Work breakdown - what each discipline does

Indicative basis of estimate. This is the engineering work behind the fixed price - itemised task by task so the effort is visible. It is not a deliverables checklist, tasks are not individually severable from the fixed price, and it does not change the acceptance basis; the deliverable is the working module described above.

| UX / Design - $100.00/hr | Est. hours |
| --- | --- |
| Wireframe Staff, AP Teacher and School Admin home variants including the This School Year selector | 3 |
| Design teachers sortable-table layout replacing the card grid, incl. sort, loading and empty states | 2.5 |
| Specify wizard copy refinements: step numbers, Help button placement, wording and whitespace | 2 |
| Run design QA on new Home, teachers and wizard screens for dark mode and mobile breakpoints | 1.5 |
| Subtotal | 9 h · $900.00 |

| Frontend - $106.25/hr | Est. hours |
| --- | --- |
| Build role switch in app/(main)/schools/[school_id]/home/page.tsx rendering Staff/AP/Admin variants | 6 |
| Extract StaffHome, ApTeacherHome and SchoolAdminHome organisms under entities/school/ui | 7 |
| Add This School Year selector wired to a selectedYear slice in stores/school-store.ts | 4 |
| Scope useSchoolStatsQuery and useLessons hooks to selected year with prior-year read-only mode | 7 |
| Delete app/(main)/dashboard/page.tsx and redirect legacy /dashboard to the school home route | 1.5 |
| Point logo and Home links in app-sidebar.tsx / app-header.tsx at the role-based home route | 1 |
| Rebuild teachers-page-client.tsx card grid as sortable table: name, position, access, classes, email | 6 |
| Add column sorting, loading skeletons and empty state to the new teachers table | 3.5 |
| Extend meApi teacher mapping to expose class assignments for the teachers table classes column | 2.5 |
| Refactor lesson-wizard.tsx to branch Start Now vs Schedule on ScheduleOption before the confirm step | 7 |
| Route Start Now creations straight to the run-lesson presentation page after create | 2 |
| Rework lesson-wizard-schedule.tsx date/time step with future-date validation UX | 4 |
| Build Start New Calendar Year dialog in settings-classes-card.tsx with confirm and progress states | 5 |
| Add read-only archived-year lesson log view to schools/[school_id]/lessons via the year filter | 5 |
| Surface preserved benchmark and L1-reset class state on home after rollover | 4 |
| Default lesson-feedback-form.tsx star rating to 5 behind the school-level option | 1.5 |
| Rename Student Numbers to Class Size in Add Class dialog, classes-table.tsx and settings cards | 1 |
| Add Start/Continue/Completed CTA to courses/[course_name]/page.tsx from course progress state | 3.5 |
| Remove search bar and Show Completed toggles from schools/[school_id]/lessons/page.tsx | 1 |
| Apply wizard copy pass (step numbers, Help button, wording, whitespace) across lesson-wizard-* steps | 3.5 |
| Add loading, empty and error states for the year selector and archived-year queries | 3.5 |
| Write vitest tests for year-selector store logic and Start Now vs Schedule branching | 4.5 |
| Gate the year-reset flow with FeatureGuard and useFeatureAccess | 2 |
| Add TanStack Query hooks in entities/school/api for the year-rollover flow | 2 |
| Verify responsive and dark-mode rendering across the new Home pages, teachers table and lesson flows | 2 |
| Subtotal | 90 h · $9,562.50 |

| Backend - $112.50/hr | Est. hours |
| --- | --- |
| Write drizzle migration 0028 adding school_years table plus year scoping on lessons and classes | 6 |
| Backfill current-year assignments for existing lessons/classes in the migration with count checks | 4 |
| Build POST app/api/schools/[id]/year-reset/route.ts to archive logs, reset classes, keep benchmark | 4 |
| Implement rollover transaction in server/school service with repo and zod validators | 7.5 |
| Extend server/lessons/lessons.repo.ts list queries with year filter incl. archived prior years | 4 |
| Add per-school cert-number sequence with uniqueness constraint, allocated on download | 3.5 |
| Extend server/lessons/create-lesson.ts with a start_now path creating an in_progress lesson | 4.5 |
| Validate scheduledFor as a future date in lessons.validators.ts zod schema for the schedule path | 1.5 |
| Add default_five_star_feedback column to schools and expose it via school settings endpoints | 2.5 |
| Accept classSize on class create/update in classes.validators.ts mapping to student_cap | 1.5 |
| Update PAGE_FEATURES / features.service.ts gating for role-based home routes; retire /dashboard | 2 |
| Add year-scoped school stats to the stats service behind the This School Year selector | 4.5 |
| Enforce school-admin-only access on the year-reset route via checkFeatureAccess | 1.5 |
| Extend course-progress service with Start/Continue/Completed status for the course CTA | 3.5 |
| Write vitest tests for the rollover service: archive, L1 reset, benchmark preservation | 4 |
| Extend create-lesson.test.ts with start_now vs scheduled path coverage | 2.5 |
| Add scripts/seed-school-years.ts to generate multi-year fixture data for QA | 3 |
| Subtotal | 60 h · $6,750.00 |

| DevOps / Infra - $118.75/hr | Est. hours |
| --- | --- |
| Apply the year-reset migrations to production; verify archived logs stay viewable | 2 |
| Subtotal | 2 h · $237.50 |

| Product Mgmt / BA - $93.75/hr | Est. hours |
| --- | --- |
| Confirm rollover rules with client: what archives, what resets, benchmark handling, timing | 3 |
| Coordinate client UAT across the three roles and prior-year access; capture acceptance sign-off | 5.5 |
| Triage UAT defects and track fixes to closure | 4.5 |
| Write release notes and a rollover runbook for school admins | 3 |
| Write the module test plan: role homes, year selector, rollover and lesson flows | 2 |
| Subtotal | 18 h · $1,687.50 |

# Delivery & terms

- Indicative delivery: 1.5 weeks of focused build.

- Payment: 40% deposit on commissioning, balance by milestone on delivery & acceptance.

- Dependencies: None to start - the This School Year selector and the calendar-year reset use M2’s program-year model, and activate once it exists.

- Invoiced by Intradark Pty Ltd (+GST); deployment on payment.

Bundle option. Commission the full program together and this module is included at a 20% discount - see the Master Proposal.

# Appendix - your request, in your words

Excerpts from your document of 22 June 2026 that this quote responds to:

“Remove the Dashboard so all Users (Staff, AP Teachers and School Admins) land on the Home Page when they log in. All of these Home Pages (Staff, AP Teachers and School Admins) are similar – but with different functions, based on User access levels.”

“We currently use too much space for each teacher. In large schools with hundreds of teachers this would be time-consuming. I would provide these as a list of teacher names in columns … with sort functions for each column - Ascending/Descending.”

“We give teachers the option to start a new lesson now, schedule a lesson for later or start a lesson previously scheduled (in case they want to start it earlier than scheduled).”

“Maybe there needs to be a “Start new calendar year” button on our admin portal that pushes all classes back to Lesson 1 and archives all lesson audit logs for each class for the previous year.”

“BTW, I note the last time I did an Uber trip that it defaulted to 5 stars, so all I had to do was click Submit, which saved me a click.”

Respect always,

Aaron J. Girton

Director, Intradark Pty Ltd

agirton@intradark.com