INTRADARK

Completing the PUG Match Loop

Build Plan — DB-backed back half on Supabase Realtime

No socket.io · no standalone stateful server · one source of truth in Postgres

Scope:  apps/intradark — map veto → server assignment/RCON → CS2 event ingestion → results → ELO → history, per league tier.

Status:  Front half (queue → accept → ELO balance → Discord staging) wired & verified. Back half 0% (tables exist, no code).

Date:  27 June 2026

Owner:  intradark maintainers · update via PR alongside docs/pug-system-spec.md

Companion docs:  docs/pug-system-spec.md (§1–§13 product flows), docs/roadmap.md.

# Contents

# 1. Executive summary

The intradark PUG system is already half-built and well-architected. The data layer (migrations 0032–0034) is comprehensive — it includes not just the queue/accept tables but all of the back-half tables too (match_events, match_results, match_player_stats, game_servers). They are simply empty: no code reads or writes them yet. The front half (queue → ready-check → ELO auto-balance → Discord voice staging) is implemented as TypeScript server actions behind App-Router API routes and verified against the live supabase-intradark database.

This means completing the loop is overwhelmingly additive — new server actions over existing tables, a few new columns/tables for veto state and per-tier config, the security and ingestion work the audit flagged, and a swap of the client transport from polling to Supabase Realtime. There is no socket.io server to build and none to discard; the old client's socket events become server actions, and its inbound socket pushes become Postgres-change subscriptions on tables that are already in the supabase_realtime publication. A working Realtime reference already ships in this app (the deathmatch leaderboard).

The one-line architecture:  Postgres is the single source of truth; server actions are the only writers (service role, RLS-locked); Supabase Realtime is the only push channel; the client subscribes to row changes and reads back through the same query functions the server actions use.

## What is done vs. what remains

| Loop segment | State | Evidence |
| --- | --- | --- |
| Queue + formation | DONE | service.ts , matchmaker.ts (FOR UPDATE SKIP LOCKED, ELO balance), /api/queue |
| Accept / ready-check | DONE | accept.ts (escalating cooldowns), /api/match/[id]/accept |
| Team allocation (auto) | DONE | team-balance.ts greedy ELO split (§5 MVP) |
| Discord staging (§6) | DONE | staging.ts + bot HTTP client; atomic channel-claim |
| Map veto / pick | 0% (mock) | only veto-phase-panel.tsx + mock context; no state, no action |
| Server assign + RCON | 0% (parts exist) | game_servers empty; full redline/lib/rcon.ts + deploy layer reusable |
| CS2 event ingestion | 0% (stub) | /api/cs2/events logs body, dev-secret fallback; match_events never written |
| Results + ELO | 0% | match_results / match_player_stats / player_ratings never written |
| Match history | 0% | /matches page exists but back half unfed; no /matches/[seq] |
| Live transport | polling | react-query 1–3s polls; Realtime tables published but unused by the loop |

Three things to fix while building (audit debt):  (1) the dev-secret auth fallback on both ingest routes; (2) the Supabase Database type is any in the supabase-js clients; (3) zero tests on API routes / server actions. These are folded into the relevant phases below rather than deferred.

# 2. Current state (grounded audit)

## 2.1 The data layer already covers the whole loop

Migration 0032_match_queue_system.sql is far more than a queue table — it lays down the entire match ledger and was written with the back half in mind. All tables are mirrored into the Drizzle schema (server/db/schema.ts, lines ~1217–1527) so they are fully typed for server-side use today.

| Table | Purpose | Used by code? |
| --- | --- | --- |
| player_ratings | Internal ELO/MMR ledger (rating, peak, W/L) | READ only (matchmaker, /play); never written |
| game_servers | CS2 server pool + booking (status, current_match_id, rcon_secret_ref) | No — empty |
| matches | One row per PUG; status IS the phase machine; seq, league, region, map, deadlines, team names, discord channel ids | Front half only |
| match_players | Roster + team + accept_status + discord_joined + connected | Front half only |
| queue_entries | Live pool; one active per player (partial unique idx) | Yes |
| player_queue_cooldowns | Penalty matrix; escalating dodge cooldowns | Write on dodge; read on eligibility |
| match_events | Append-only MatchZy firehose; event_id dedupe idx | No — empty |
| match_results | Aggregated outcome (winner, score, duration) | No — empty |
| match_player_stats | Per-player line + rating_delta audit | No — empty |
| team_positions | Declared + per-match roles (0033) | READ (/play) |

Status machine (already enforced by a CHECK constraint on matches.status): pending_accept → accepted → staging → configuring → awaiting_connect → live → completed, with cancelled reachable from any state. The front half drives pending_accept → accepted → staging → configuring. The back half must drive configuring → awaiting_connect → live → completed — the column already accepts every value we need.

Key insight:  Because the schema and status enum already exist, the back half adds almost no new tables — only veto state, a per-tier config table, and a couple of columns. The heavy migration work is already done and applied.

## 2.2 RLS and Realtime posture (already correct)

- Public-read on queue_entries, matches, match_players, match_events, match_results, match_player_stats, player_ratings, team_positions — so the browser can subscribe via Realtime but cannot write.

- Service-role only (RLS on, no policy) on game_servers and player_queue_cooldowns — infra + penalties stay private.

- Realtime publication already contains queue_entries, matches, match_players, match_events. match_results / match_player_stats are not yet published (add when results UI needs them).

- All writes funnel through the service role via Drizzle (server/db/drizzle.ts) inside "server-only" modules — never from the browser. This is the security model the back half must keep.

## 2.3 The client is polling today (the part we replace)

Every live surface is react-query polling: useQueueStatus (3s), useMatch (1s), useMatchRoom (1.5s, and it POSTs /api/match/[id]/stage every 2.5s to drive staging forward). This works but is chatty and has up-to-3s latency on the accept pop. Meanwhile a clean Supabase Realtime pattern already ships in leaderboards/deathmatch/leaderboard-table.tsx: createBrowserClient().channel(…).on('postgres_changes', …).subscribe() with a debounce. That is the template for the whole loop.

## 2.4 Reusable infrastructure already in the repo

- Source RCON client — entities/redline/lib/rcon.ts (rconExec({host,port,password,commands})) speaks the Valve Source RCON protocol; already used by push-to-live.

- Server credentials, RLS-locked — redline_deploy_targets (migration 0625) holds SFTP/RCON creds, service-role only, with a toMeta() redactor. Effectively a server pool with secrets already modelled correctly.

- Provisioning + deploy — redline/lib/provisioning.ts, deploy.ts (SFTP + css_plugins reload RCON), gslt.ts. CS2 servers can already be spun up and have plugins pushed.

- Discord bot HTTP client — lib/discord-bot-client.ts + discord-bot/ process creates team voice channels and auto-moves members; called from staging.

- Dedupe-on-ingest pattern — /api/cs2/deathmatch/events is a production-grade reference: zod body validation, in-batch + cross-batch dedupe via unique event_id and onConflictDoNothing. The MatchZy ingest should mirror it exactly.

Implication:  Server assignment and RCON force-start are not greenfield — they are wiring existing helpers to the matches lifecycle. The main new surface is the MatchZy event contract, the veto flow, and the results/ELO math.

# 3. Target architecture — Realtime replaces the socket server

The old client treated a socket.io server as the authority: it emitted actions (joinQueue, submitVetoPick, …) and the server pushed state (populatePlayerQueues, receiveMatchPackage). We invert that: Postgres is the authority, server actions are the only mutators, and Supabase Realtime is the only push. Nothing holds match state in memory, so there is nothing to crash, scale, or fail over.

## 3.1 The mapping: socket events → actions + channels

| Old socket concept | New mechanism |
| --- | --- |
| client emit joinQueue / leaveQueue | POST/DELETE /api/queue → joinQueue() / leaveQueue() (exists) |
| client emit joinMatch (accept) | POST /api/match/[id]/accept → setAcceptDecision() (exists) |
| client emit submitVetoPick | POST /api/match/[id]/veto → submitVetoStep() (new) |
| client emit requestMatchData | just read getMatchView() / GET /api/match/[id] (exists) |
| client emit resetServer / sendToken | admin server action → rconExec() (new, thin) |
| server push populatePlayerQueues | Realtime postgres_changes on queue_entries (or Presence for counts) |
| server push receiveMatchPackage | Realtime INSERT on match_players filtered by your steamid64 → client fetches getMatchView() |
| socket-tracked: ban reason/expiry, queue start | player_queue_cooldowns + queue_entries.joined_at (exist) |

## 3.2 The read/write/push triangle

- Write — every state change is a "server-only" server action that mutates Postgres through the service-role Drizzle client, inside a transaction with FOR UPDATE [SKIP LOCKED] where contention exists (the matchmaker and accept resolver already do this). The browser never writes match state.

- Push — the mutation lands as a row change; Supabase Realtime broadcasts it on the table's channel. Clients hold a thin subscription and, on any relevant change, re-read through the same query function (getMatchView, getPoolCounts) rather than trusting the payload. This keeps one projection and avoids partial-state bugs.

- Read — server components and API routes read via Drizzle; the client reads via the public-read tables (Realtime payload or a follow-up fetch). The accept/veto/lobby projections stay server-computed so RLS can keep raw tables minimal.

Why re-read instead of trusting the payload:  A matches UPDATE tells the client “something changed” cheaply; the authoritative shape (roster joins, counts, redacted Discord ids) is then produced once by getMatchView(). This is exactly how the DM leaderboard already works (change → debounce → re-aggregate).

## 3.3 Channels and subscriptions

| Channel | Table / event | Who subscribes | On change |
| --- | --- | --- | --- |
| Queue | queue_entries I/U/D (filter league=eq.X ) | /play, per selected tier | re-read pool counts; if your row → matched , open match room |
| Match | matches UPDATE (filter id=eq.X ) | match room | re-read getMatchView() ; drive phase UI off status |
| Roster | match_players UPDATE (filter match_id=eq.X ) | match room | re-read roster (accept ticks, discord_joined, connected) |
| Veto | match_veto_steps INSERT (filter match_id=eq.X ) | veto panel | append pick to the veto board; advance turn |
| Live | match_events INSERT (filter match_id=eq.X ) | live scoreboard (optional) | debounced re-aggregate of the live score |

Per-match channels use Realtime row filters (e.g. filter: 'match_id=eq.<uuid>') so a client only receives its own match's traffic. The queue channel filters by league so each tier is independent.

## 3.4 “Match found / accept within N seconds” without a socket

This is the only sub-second-feeling interaction, and it already works without a socket — the design just tightens it:

- Formation is synchronous: joinQueue() calls tryFormMatch() in the same request. The moment the 10th player joins, the match row and 10 match_players rows are written atomically.

- Notify via Realtime, not poll: each queued client subscribes to match_players INSERTs where steamid64=eq.<me>. The formation INSERT is the “match found” push — latency is broadcast time (tens of ms), not a poll interval. (Today this is a 1s poll; the upgrade is swapping the transport.)

- The 30s window is server-authoritative: matches.accept_deadline is stamped at formation. The client renders a countdown to that timestamp but the truth is the deadline column. resolveAcceptPhase() already promotes pending → timeout once it passes.

- Closing the deadline reliably is the one genuine gap: resolution is currently lazy (only runs when someone reads/writes the match). If all 10 go silent, nothing fires. Fix with a Supabase Cron (pg_cron) tick every ~5–10s that calls a resolve-due-matches action (or an edge function) to resolve any pending_accept past deadline and any staging/awaiting_connect past their deadlines. Cheap, stateless, no worker process.

Decision baked in:  Use pg_cron + a single resolver action as the heartbeat for all time-based transitions (accept timeout, staging timeout, connect timeout). It replaces the old socket server's timers without introducing a stateful process. Lazy resolution stays as a latency optimization on top.

## 3.5 Live queue counts: Realtime vs Presence

- MVP — derive from rows: subscribe to queue_entries changes and re-run getPoolCounts() (debounced). One source of truth, survives refresh, no extra moving parts.

- Optional polish — Presence: Supabase Presence can show “N players looking right now” per tier with no DB write. Treat as cosmetic; the authoritative count is always the table.

# 4. Data model — what to add on top of 0032–0034

Because 0032 already provisioned the result/event/server tables, the new schema is small. Each item below is a new migration (follow the repo convention: apply to supabase-intradark via MCP first, then edit the introspected server/db/schema.ts — never the reverse).

## 4.1 New tables

| Table (new) | Columns (sketch) | Why / RLS |
| --- | --- | --- |
| match_veto_steps | id , match_id FK , step_index , actor_team (1¦2¦null=system), action (ban¦pick¦decider), map , created_at | Append-only veto ledger; the board is a fold over these rows. Public-read; service-write. Add to Realtime publication. |
| league_configs | league PK , display_name , elo_min/elo_max , map_pool text[] , veto_format , server_pool_tag , cooldown_matrix jsonb , enabled | Per-tier parameters (§5). Public-read for display. One row per Champions/Stellaris/Genesis/Open. |
| match_servers (optional) | join of matches ↔ a deploy target, OR just reuse matches.server_id | Only if a match uses a deploy_target rather than a game_servers row — see 4.3. |

## 4.2 New columns on existing tables

| Table | Add | Purpose |
| --- | --- | --- |
| matches | connect_string text , veto_deadline timestamptz , veto_format varchar , gotv_string text | Server connect info (§8); veto timeout (§7); snapshot of format used |
| matches | rcon_match_token text (optional) | Opaque per-match token MatchZy echoes back for ingest correlation |
| game_servers | league_tags text[] or pool_tag | Bind a server to one or more tiers (§5 server pools) |
| player_ratings | (already has peak/W/L fields) | No change — ELO writes target existing columns |

## 4.3 Server pool: reconcile two existing models

There are two server representations in the repo and the plan must pick one as the booking unit:

- game_servers (from 0032) — purpose-built for match booking (status, current_match_id, rcon_secret_ref as an env-var name, never the secret), but empty and unused.

- redline_deploy_targets (from 0625) — actually populated, holds real SFTP/RCON creds (service-role only), and is what push-to-live uses today.

Recommended decision:  Keep game_servers as the booking/availability ledger the match loop reads/locks, and reference a redline_deploy_targets row for the actual creds (add a nullable deploy_target_id FK on game_servers). This preserves the 0032 security stance (no secrets in the public path) while reusing the credential store and RCON helpers that already work. Surface as an open question (§8) only if maintainers prefer one table.

## 4.4 Typing the database (audit debt)

- Drizzle types are already complete for server-side code — the gap is only the @supabase/supabase-js browser/server clients, typed Database = any in utils/supabase/{client,server,middleware}.ts; types/supabase.ts is a hand-stubbed placeholder (only steam_profiles).

- Generate real types: supabase gen types typescript --project-id <ref> > types/supabase.ts (env documents pnpm gen-types), then replace the three any aliases with the generated Database. Makes Realtime payloads and supabase-js reads type-safe.

# 5. Stage-by-stage build

Each stage lists: what to build, the server action(s), the Realtime channel, the UI, and dependencies. Stages map to matches.status values and the spec's § numbers.

## 5.1 Queue & accept (DONE — only transport upgrade)

status: pending_accept → accepted

| Aspect | Detail |
| --- | --- |
| Build | Swap polling for Realtime on queue_entries + match_players . Keep server actions as-is. |
| Actions | joinQueue , leaveQueue , setAcceptDecision , resolveAcceptPhase (all exist) |
| Realtime | Queue channel (filter by league); per-me match_players INSERT = “match found” |
| UI | Replace useQueueStatus / useMatch poll loops with subscriptions; render countdown to accept_deadline |
| Deps | pg_cron resolver (§3.4) for deadline closure; real Database types for client payloads |

## 5.2 Team allocation (DONE for MVP)

status: accepted → accepted

| Aspect | Detail |
| --- | --- |
| Build | Nothing for MVP — balanceTeams() greedy ELO split runs at formation. |
| Post-MVP | Captain draft (“draft” stage in the old client): add a draft status + match_draft_picks table, captain = top ELO, alternating picks via a server action + Realtime, before staging. |
| Deps | None for MVP |

## 5.3 Discord staging (DONE)

status: accepted → staging → configuring

| Aspect | Detail |
| --- | --- |
| Build | Already implemented: team names, bot-created team voice, atomic channel-claim, auto-move, completion on all-joined or deadline. |
| Hardening | Move the client-side /stage poke (today: useMatchRoom every 2.5s) into the pg_cron resolver so staging advances without an open browser. |
| Realtime | Roster channel surfaces discord_joined ticks |

## 5.4 Map veto / pick (NEW)

status: configuring → configuring (map set)

| Aspect | Detail |
| --- | --- |
| Build | Veto state machine over match_veto_steps . MVP per spec = backend auto-picks one map from the tier's map_pool (weighted/rotation) and writes matches.map — ship this first. Then layer interactive captain veto as the same ledger with human submitVetoStep calls. |
| Actions | autoPickMap(matchId) (MVP); submitVetoStep(matchId, steamid64, map) + resolveVeto(matchId) (computes whose turn, validates, appends step, finalizes matches.map when one remains) |
| Realtime | Veto channel: match_veto_steps INSERT → append to board, advance turn; veto_deadline auto-bans on timeout |
| UI | Re-implement veto-phase-panel.tsx against real data (drop match-veto-mock-context ); map tiles, ban/pick animation, turn indicator |
| Deps | league_configs.map_pool + veto_format ; map metadata already exists ( maps table / callouts) |

## 5.5 Server assignment + configure (NEW, mostly wiring)

status: configuring → awaiting_connect

| Aspect | Detail |
| --- | --- |
| Build | Pick an available server for the tier, book it atomically, configure it over RCON, store the connect string. |
| Actions | assignServer(matchId) : UPDATE game_servers SET status='in_use', current_match_id=? ... FOR UPDATE SKIP LOCKED ; then configureServer() via rconExec() (map, MatchZy load match config with roster steamids + match_id/token, hostname). Sets connect_string , connect_deadline , status awaiting_connect . |
| Realtime | Match channel: clients read connect_string when status flips |
| UI | Re-implement server-phase-panel.tsx (drop mock connect string); copy-connect button, per-player connected ticks |
| Deps | rcon.ts (exists), game_servers seeded + bound to tiers, MatchZy match-config format (§6) |

## 5.6 Connect tracking + force-start (NEW)

status: awaiting_connect → live

| Aspect | Detail |
| --- | --- |
| Build | Mark players connected from MatchZy player_connect events; when all 10 expected steamids are connected (or admin override), RCON force-start. |
| Actions | markConnected(matchId, steamid64) (called by ingest); maybeForceStart(matchId) → rconExec([force-start cmd]) , set live , started_at |
| Realtime | Roster channel: connected ticks; match channel: live transition |
| Deps | §6 ingestion live; connect_deadline timeout handled by pg_cron resolver (cancel/admin if not all connect) |

## 5.7 Live tracking (NEW, optional UI)

status: live → live

| Aspect | Detail |
| --- | --- |
| Build | Persist round/kill/bomb events; optional live scoreboard. Backend stores even if no UI ships (per spec). |
| Actions | ingestion writes match_events ; a projection aggregates current score from round_end rows |
| Realtime | Live channel: match_events INSERT → debounced score re-aggregate (mirror DM leaderboard) |
| Deps | §6 ingestion |

## 5.8 Results + ELO (NEW)

status: live → completed

| Aspect | Detail |
| --- | --- |
| Build | On terminal match_end : derive winner/score, write match_results + match_player_stats , apply ELO deltas to player_ratings , free the server, finalize the match. |
| Actions | finalizeMatch(matchId) (idempotent on match_id PK of match_results ): compute from match_events + roster; applyEloDeltas() writes rating_delta per player + updates player_ratings (W/L, peak); releaseServer() sets game_servers.status='available' , current_match_id=null . |
| Realtime | Match channel: completed ; (publish match_results if results UI subscribes) |
| Deps | ELO algorithm decision (§8); ingestion delivering a reliable match_end |

## 5.9 Match history (NEW)

status: completed → —

| Aspect | Detail |
| --- | --- |
| Build | Feed the existing /matches page from match_results ; add a shareable /matches/[seq] detail page (scoreboard, K/D, map, ELO deltas). |
| Actions | listMatches({league?}) , getMatchSummary(seq) (Drizzle reads; public-read tables) |
| UI | History list + detail; “queue again” CTA; per-player rating delta badges |
| Deps | §5.8 results written; matches.seq already exists for clean URLs |

# 6. Server / RCON + CS2 event ingestion

## 6.1 Engine choice: MatchZy

The spec and schema assume MatchZy (CounterStrikeSharp plugin) as the match engine, with MatchZy's ready-up bypassed (the website is the ready system). MatchZy is configured per match (team rosters by steamid, match id, map, series format) and emits HTTP events. This fits the existing CounterStrikeSharp deployment pipeline (the DM stats plugin is already pushed the same way).

## 6.2 Server assignment + configuration flow

- Seed the pool: insert game_servers rows for each live CS2 server, tagged by tier (league_tags), each linked to a redline_deploy_targets row for creds (§4.3).

- Atomic booking: assignServer() selects one available server for the tier with FOR UPDATE SKIP LOCKED and flips it to in_use with current_match_id — same locking discipline the matchmaker already uses, so two matches never grab one server.

- Configure over RCON: resolve the RCON password from the env var named by rcon_secret_ref (or the linked deploy target), then rconExec() a MatchZy load-match command pointing at a per-match config (map, matchid, team names, allowed steamids). Write the resulting connect_string to the match.

- Force-start: once §5.6 confirms all ten connected, RCON the start command; MatchZy goes live with no in-game ready-up.

- Release: on finalize (or cancel), set the server back to available and clear current_match_id (the pg_cron resolver also reclaims servers stuck on cancelled/abandoned matches).

Secret hygiene (keep 0032's stance):  RCON/SFTP passwords never live in a public-readable table and never reach the browser. game_servers.rcon_secret_ref stores the name of the env var; redline_deploy_targets is RLS-locked and only read by service-role actions. The connect string given to players contains the game-server password (needed to connect) but no RCON creds.

## 6.3 Securing ingest — fixing the dev-secret hole

Both /api/cs2/events and /api/cs2/deathmatch/events currently do process.env.CS2_EVENTS_SECRET ?? "dev-secret" — if the env var is unset in any environment, the endpoint accepts Bearer dev-secret. Required changes:

- Remove the fallback: if the secret env var is missing, the route returns 500/closed — never a known default. Fail closed, both routes.

- Constant-time compare of the bearer token (avoid timing leaks); reject missing/!Bearer early.

- Per-server token (better than one shared secret): issue a token per game_servers row (or per match via rcon_match_token) so a leaked token is scoped and revocable; validate it maps to the match_id in the payload.

- Validate + correlate: zod-parse the body; reject events whose match_id isn't a real live match, or whose steamids aren't on that match's roster (spoof protection per spec).

## 6.4 The MatchZy event contract (build on the proven pattern)

Promote /api/cs2/events from stub to a real handler that mirrors /api/cs2/deathmatch/events (the production-grade reference):

- Idempotency: every event carries an event_id; insert with onConflictDoNothing() on the existing match_events_event_id_key unique index. Retries never double-count.

- Correlation: match_id (internal UUID issued at match creation) on every payload; store event_type, round, normalized payload, and the exact raw body (columns already exist).

- Ordering: assume partial order; reconcile by round number; treat match_end as terminal and the trigger for finalizeMatch().

- Minimum MVP events: player_connect (drives §5.6), round_end (live score + fallback aggregation), match_end (winner/score → results). Add player_death etc. for richer stats later.

- Side effects in the handler: after persisting, call markConnected/maybeForceStart/finalizeMatch as the event type dictates — keeping the state machine driven by real telemetry, not the game server's own authority.

Idempotency is the headline risk control:  Match outcome and ELO must be exactly-once. finalizeMatch() is guarded by the match_results primary key (one row per match) and ELO deltas are written transactionally with the result, so a duplicated match_end is a no-op.

# 7. League tiers — parameterising the loop

Tiers already exist as data: QUEUE_LEAGUES = [champions, stellaris, genesis, open] in leagues.ts, a league column on both queue_entries and matches, and the /play dropdown. The matchmaker already forms per league (separate pools). What's missing is making the parameters per-tier rather than hard-coded constants shared by all leagues.

The mechanism: one league_configs row per tier, read wherever a constant is used today.

| Dimension | Today | Per-tier via league_configs |
| --- | --- | --- |
| Queues | Already separate per league | No change — pool + formation already keyed on league |
| ELO bands | rating snapshot taken; no banding | elo_min/elo_max gate eligibility at join (Champions = top, Genesis = entry) |
| Map pools | No pool defined | map_pool text[] per tier feeds §5.4 (Champions = Active Duty; lower tiers smaller) |
| Veto format | None | veto_format (Champions = full ban/ban/pick; lower = auto-pick) |
| Server pools | Single Redline target | server_pool_tag ↔ game_servers.league_tags (premium servers → Champions) |
| Penalties | One escalating matrix in accept.ts | cooldown_matrix jsonb (stricter dodge penalties in higher tiers) |
| Region | region columns exist, unused | Optional later: pool/server selection by region within a tier |

Refactor note:  The constants in leagues.ts (ACCEPT_WINDOW_SECONDS, cooldown array in accept.ts) become defaults; per-tier overrides come from league_configs. Keep open as the unrestricted default tier so nothing breaks before configs are seeded.

# 8. Open questions / decisions needed

These are genuinely undetermined from the repo and block specific stages. Each is surfaced rather than guessed.

| # | Decision | Why it matters / options | Blocks |
| --- | --- | --- | --- |
| 1 | Server hosting model | Static pre-provisioned pool (seed game_servers , simplest) vs on-demand Redline spin-up per match (uses provisioning.ts , costs/latency). Recommend static pool for MVP. | §5.5, §6 |
| 2 | Server pool table | Use game_servers + FK to redline_deploy_targets (recommended, §4.3) vs collapse to one table. | §4, §6 |
| 3 | Map-pick format per tier | MVP = backend auto-pick from pool (spec). Per-tier interactive veto format (ban/ban/…/pick? coin-flip for first ban?) for Champions/Stellaris. | §5.4, §7 |
| 4 | ELO algorithm | Elo vs Glicko-2 vs Faceit-style points. K-factor, team-vs-team expectation, placement matches, per-tier scaling. Schema ( rating_delta ) is algorithm-agnostic. | §5.8 |
| 5 | Penalty / ban matrix | Real durations (legal/product call — spec leaves placeholders). Per-tier strictness; abandon-after-live penalty; appeal path. | §7, §5.1 |
| 6 | Connect proof | MatchZy player_connect events (recommended) vs RCON status polling. Connect-timeout policy (cancel? backfill from queue?). | §5.6 |
| 7 | Anti-abuse depth for MVP | Smurf/alt detection, region spoofing, event spoofing beyond token+roster check. How much is in-scope now. | §6.3 |
| 8 | Resolver cadence | pg_cron interval (5s vs 10s) and whether it's pg_cron calling an action vs a Supabase Edge Function. Trade latency vs invocation cost. | §3.4 |
| 9 | Stats depth (MVP) | Which match_player_stats fields are populated from events now vs derived from demos/GOTV later. | §5.7–8 |
| 10 | Draft (captains) | Confirm captain draft is post-MVP (spec says auto-balance for MVP). The old client had a draft stage. | §5.2 |

# 9. Phased delivery sequence

Ordered by dependency. Effort bands: S (~1 day), M (~2–4 days), L (~1 week), XL (~2+ weeks). No dollar figures.

| Phase | Work | Effort | Depends on |
| --- | --- | --- | --- |
| 0 | Foundations & audit debt Generate real Supabase Database types; remove dev-secret fallbacks (fail closed); add first route/action tests; stand up pg_cron resolver skeleton. | M | — |
| 1 | Realtime transport swap Replace queue/match/roster polling with Supabase Realtime subscriptions (re-read projections). No behaviour change, big latency + correctness win. | M | P0 (types) |
| 2 | league_configs + tiering Add league_configs; move constants to per-tier with open defaults; ELO-band eligibility at join. | M | — |
| 3 | Map selection (MVP auto-pick) autoPickMap from tier pool → matches.map; unblocks the rest of the loop without veto UI. | S | P2 |
| 4 | Server pool + assignment + configure Seed game_servers; assignServer (atomic), configureServer via RCON, connect_string; reuse rcon.ts. | L | P3, dec. 1/2/6 |
| 5 | Ingest hardening + MatchZy contract Promote /api/cs2/events to real handler (zod, idempotent, correlated, per-server token); player_connect/round_end/match_end. | L | P0 (sec), P4 |
| 6 | Connect tracking + force-start markConnected from events; maybeForceStart RCON; connect-timeout via resolver. | M | P4, P5 |
| 7 | Results + ELO finalizeMatch (idempotent), applyEloDeltas, server release. Pick ELO algo (dec. 4). | L | P5, dec. 4 |
| 8 | Match history UI Feed /matches; build /matches/[seq] detail + requeue. | M | P7 |
| 9 | Interactive map veto match_veto_steps ledger + submitVetoStep/resolveVeto; real veto-phase-panel; per-tier formats. | L | P3 |
| 10 | Live scoreboard (optional) Subscribe to match_events; aggregate live score; real server-phase-panel connected ticks. | M | P5 |
| 11 | Post-MVP Captain draft stage; Presence-based counts; regions; richer stats from demos; anti-abuse depth. | XL | various |

Critical path to a playable end-to-end loop:  P0 → P3 → P4 → P5 → P6 → P7 → P8. That delivers queue→accept→auto-map→server→connect→start→result→history. Realtime (P1), tiering (P2), veto (P9) and live UI (P10) enrich it but aren't required for the first full match.

# 10. Risks & cross-cutting concerns

## 10.1 Security

- Ingest auth (highest priority): remove dev-secret fallbacks; per-server tokens; roster/match-id validation against spoofed events. Until fixed, anyone can POST fabricated results.

- RCON exposure: never send RCON creds to the browser; resolve from env-var name / RLS-locked table; restrict server network where possible; the connect string only carries the game password.

- Write authority: keep all mutations in "server-only" service-role actions; never add write RLS policies to the public-read match tables.

## 10.2 Correctness / idempotency

- Exactly-once results & ELO: finalizeMatch guarded by match_results PK; ELO deltas written in the same transaction; duplicate match_end is a no-op.

- Event dedupe: event_id unique index + onConflictDoNothing (proven by the DM stats route).

- Atomic resource grabs: server assignment and match formation both use FOR UPDATE SKIP LOCKED so concurrency can't double-book.

- Time-based transitions: all deadlines (accept/staging/connect/veto) are columns; the pg_cron resolver is the single closer, so no transition depends on a browser being open.

## 10.3 Typing

- Drizzle layer is fully typed; close the gap on the supabase-js clients by generating types/supabase.ts and removing the three Database = any aliases — makes Realtime payloads type-safe (P0).

## 10.4 Testing (currently zero on routes/actions)

- Unit: ELO math, veto turn resolution, map auto-pick weighting, eligibility/banding (pattern exists: team-balance.test.ts, eligibility.test.ts).

- Action/integration: formation race (two joins → one match), accept timeout/dodge cooldown escalation, server assignment race, finalizeMatch idempotency, ingest auth (reject dev-secret), event dedupe. Run against a Supabase branch / test schema.

- Add route handler tests — there are currently none under app/api. Make P0 establish the harness so every subsequent phase ships with tests.

## 10.5 Operational

- Discord bot & RCON are best-effort dependencies: the loop must degrade gracefully (staging already does). Define cancel/admin paths when a server won't configure or players won't connect (dec. 6).

- Server pool starvation: if no server is available for a tier, hold the match in configuring with a visible “waiting for server” state rather than failing; resolver retries / alerts.

- Match abandonment / leavers: resolver reclaims servers from cancelled/abandoned matches and applies leaver penalties (§7 matrix).

## 10.6 Honest unknowns surfaced from the repo

- The exact MatchZy command set / config file format isn't in the repo — §6 describes the shape but the concrete load-match + force-start commands must be confirmed against the deployed MatchZy version.

- The old client's “draft” stage has no MVP equivalent (auto-balance replaces it); confirming captains are post-MVP (dec. 10) avoids building unused UI.

- region is modelled everywhere but unused — treat as future, not MVP, unless a multi-region launch is intended.

End of build plan. Grounded in migrations 0032–0034, the match-queue/match-lobby/redline entity layers, and the /play + /api surfaces as of 27 June 2026. Update alongside docs/pug-system-spec.md.