INTRADARK

Outstanding Work & Gaps

Product planning document — what remains to ship the platform

Product:  All-in-one Counter-Strike 2 community & competitive platform

Scope:    apps/intradark (Next.js 15 App Router · Supabase/Postgres · Drizzle)

As of:    24 June 2026 · grounded in code at commit 1dda8b1 and the live supabase-intradark database

Author:   Product review (code-grounded; supersedes docs/roadmap.md dated 2026-06-20)

How to read this document Every status below is grounded in the actual code and database, not the existing roadmap — which predates the queue/match work that has since landed. Where the repo's own docs disagree with the code, the code wins and the discrepancy is called out. Status legend: Shipped real schema + API + UI, persists & usable Partial real in parts, named gaps remain Mock UI/console only, no backend Not started not built Effort bands (Section 5): S = ≲2 days · M = ~1 week · L = 2–3 weeks · XL = 3+ weeks / multi-system.

# Contents

# 1. Project snapshot

## 1.1 What the app is

Intradark is positioned as an all-in-one Counter-Strike 2 platform: competitive pickup games (PUGs / Faceit-style matchmaking), player profiles with external-stat enrichment and a “legitimacy” (anti-cheat trust) score, a deathmatch leaderboard fed by custom CS2 server plugins, plus the surrounding community surface — news (CMS), forums, teams, utility-lineup learning, and a set of planned modules (stats, scrims, tournaments, media, watchlist, crew, positions). It is a single Next.js product with shared Steam identity, Discord linking, and capability-based navigation.

The headline ambition is the PUG loop described in docs/pug-system-spec.md: queue → 30s accept → ELO team balance → Discord voice staging → map → server assignment + RCON force-start → live CS2 event ingestion → results + ELO update → shareable match history. The website owns all match state; the game server only executes; SteamID is the identity source of truth.

## 1.2 Overall maturity

The platform is broad and genuinely persisting — far more real than the last roadmap implies. The supporting modules are shipped on real schema and APIs (players + enrichment + legitimacy, news, forums, teams, utility lineups, deathmatch leaderboard, RBAC). The competitive PUG core is now half-built: since the 2026-06-20 roadmap review, migrations 0032–0034 landed a real queue/match/staging data layer. The front half of the loop is DB-backed and verified; the back half (server assignment, RCON, CS2 match-event ingestion, results, ELO) is not started.

This was confirmed directly against the live database — the row counts split exactly along that seam:

| Front half (built) | Rows | Back half (empty) | Rows |
| --- | --- | --- | --- |
| queue_entries | 181 | match_events | 0 |
| matches | 18 | match_results | 0 |
| match_players | 180 | match_player_stats | 0 |
| player_ratings | 20 | game_servers | 0 |
| player_legitimacy_scores | 10 | player_queue_cooldowns | 0 |

Note the populated content tables are shipped but barely seeded — news_articles=1, forum_threads=1, teams=1, player_teams=1, utility_lineups=6, players=29. The machinery is real; this is a pre-launch product with almost no production content yet. (The PUG front-half row counts are largely from the in-app dev simulator, which writes the real tables.)

## 1.3 Complete / in-progress / not-started read

| Bucket | State | Modules |
| --- | --- | --- |
| Complete (shipped) | Shipped | RBAC & capability nav · Steam OpenID sign-in · Discord OAuth linking · Players directory + Steam/Faceit/Leetify/CS2-GC enrichment · Veritas legitimacy (Phase 1) · News CMS · Forums · Teams (create/edit/roster view) · Utility lineups (browse + upload + moderation) · Deathmatch leaderboard (web) · Discord voice bot · CS2 GC backfill bot |
| In progress / partial | Partial | PUG queue → accept → ELO balance → Discord staging (front half, DB-backed) · Match-lobby UI (only accept/staging phases render real) · Dashboard (profile only, no widgets) · Team admin (profile yes, member mgmt no) · Redline server-provisioning client (real but never run live) · Deathmatch CS2 plugins (source-complete, never compiled/deployed) |
| Not started | Not started | PUG back half: map selection · server pool + assignment · RCON force-start · CS2 match-event ingestion · results + ELO write-back · match history & detail · Scaffold routes: stats, watchlist, positions, crew, media, scrims, tournaments · Veritas Phase 2 (community karma) & Phase 3 (platform behavior) |

The single highest-leverage fact The competitive spine is ~50% wired. Closing the PUG loop — server assignment, RCON start, CS2 ingestion, results, ELO, history — is the highest-value remaining work and unblocks stats, watchlist, Veritas Phase 3, and the whole “Faceit-style” positioning. Everything else is either shipped, a content/polish task, or a fresh module that depends on this loop existing.

# 2. Outstanding work by area

## 2.1 PUG competitive loop (the critical path)

Per docs/pug-system-spec.md §1–13. Front half is verified against the live DB and three scripts/verify-* harnesses; back half tables exist (migrations 0032/0034) but hold zero rows and have no application code. Steps are listed in build order.

| # | Step | Status | What's left / evidence |
| --- | --- | --- | --- |
| 1 | Queue join / leave | Shipped | Eligibility-gated, persisted to queue_entries with one-active-per-player index. entities/match-queue/lib/service.ts, app/api/queue/route.ts. Nothing left for MVP. |
| 2 | Match formation (lock 10) | Shipped | Real transaction, FOR UPDATE SKIP LOCKED, creates matches + match_players. matchmaker.ts. Optional: out-of-band backlog drainer/cron. |
| 3 | Accept phase (30s ready, dodge cooldown) | Shipped | Full state machine; escalating cooldowns [5/15/30/60 min]. accept.ts. Caveat: resolution is lazy/poll-driven, no worker — UI polls 1s; a forming match only times out when someone reads it. |
| 4 | Team allocation (ELO auto-balance) | Shipped | Greedy ELO balance writes match_players.team. team-balance.ts. MVP-acceptable; no captains/draft. |
| 5 | Match lobby phases | Partial | Backend state machine real for pending_accept→accepted→staging→configuring; MatchRoom renders from DB. But configuring/awaiting_connect/live/completed are “coming next” stubs, and /match/[id]/{draft,veto,server,discord} are dead redirect stubs. Veto/server panels exist only as sandbox mocks. |
| 6 | Discord voice staging | Partial | Real: bot creates Team A/B channels + auto-moves, atomic single-caller claim, channel ids persisted. staging.ts. Gap: “joined Discord” is set via the dev /api/sim/discord endpoint — no production voice-state webhook from the bot back to the match. |
| 7 | Map selection | Not started | MVP = backend picks one map from a configured pool (no veto UI). No pool table, no selection code. Spec §7. |
| 8 | Server assignment + RCON force-start | Not started | game_servers table exists (0 rows) but no code references it. Need: pool seeding, assignment, connect string, connection tracking, RCON .start when 10 connected. Spec §8–10. Redline (§2.4) is the likely provisioning source. |
| 9 | CS2 match-event ingestion | Mock | app/api/cs2/events/route.ts is console.log only with a dev-secret fallback; match_events=0. The deathmatch ingest route already proves the dedupe pattern — copy it for MatchZy/GSI. |
| 10 | Match results + ELO update | Not started | match_results / match_player_stats tables exist (rating_delta column ready) but 0 rows, no writer. player_ratings is read for balancing, never updated. No ELO logic anywhere. |
| 11 | Match history + detail page | Not started | /matches is an empty shell; /match/[id] has no completed-match summary. Becomes real once results exist. Add shareable /matches/[id]. |

PUG loop — dependencies & blockers Hard chain: 7 (map) and 8 (server/RCON) gate 9 (ingestion) gate 10 (results/ELO) gate 11 (history). Nothing downstream of step 8 can be exercised end-to-end until a real CS2 server is in the pool. External blocker: a deployed CS2 server running MatchZy with reachable RCON, plus the Redline/Pelican provisioning integration validated against a live panel (currently never run with a real key). Robustness blocker: accept/staging resolution is poll/lazy, not worker- or Realtime-driven. Realtime publication is configured in migration 0032 but the client polls. Acceptable for MVP; revisit before scale. Net: steps 1–6 are an M-sized hardening + UI-completion effort; steps 7–11 are the bulk of remaining product work (L–XL), partly gated on infra/ops decisions.

## 2.2 Shipped platform modules — remaining depth

These work today on real persistence. Outstanding items are depth/polish, not core build.

| Module | Status | Outstanding work |
| --- | --- | --- |
| Players & enrichment | Shipped | Live profile + Steam/Faceit/Leetify/CS2-GC archive engine are real. Left: GET /api/players index/search still returns {players:[]}; Matches & Media profile tabs still use player-profile-showcase-data.ts demo data; 3 orphaned no-op CRUD hooks (create/update/delete.ts) and a dangling /api/csstats/profile hook to delete; remove dead player-profile-mock.tsx tree. |
| Veritas legitimacy | Partial | Phase 1 scorer shipped, persisted (player_legitimacy_scores=10), unit-tested, kill-switch flag. Left: Phase 2 community-karma (axis D hard-stubbed at 0 — needs player_trust_events, vouch/report, Sybil resistance); Phase 3 platform-behavior (blocked on PUG ingest); CSStats corroboration (no reliable API). |
| Teams | Partial | DB-backed: create, edit, brand colors, avatar, roster view, slug routing. Left: member management (invite/kick/role/transfer) — upcoming tab and roster mgmt are “coming soon” stubs; public team directory; Faceit import; social-link editing (columns unused). Delete orphaned team-switcher.tsx. |
| Deathmatch leaderboard | Partial | Web shipped end-to-end incl. Supabase Realtime (dm_kill_events=61). Left: the two C# plugins are source-complete but never compiled/deployed; stats plugin = single deploy task; mode plugin Phase 2 (!guns), spawn protection, Phase 4 (!rank/!top) not done; seasonal resets + weapon/map breakdowns unsurfaced; set real CS2_DM_EVENTS_SECRET. |
| News (CMS) | Shipped | MVP shipped (TipTap, draft/publish, RBAC). Left (deferred in plan): autosave, full-text search, comments/reactions, RSS/sitemap, image uploads via media seam. Only 1 article seeded. |
| Forums | Shipped | MVP shipped (categories, nested replies, tags). Left: moderation tools (lock/pin/delete-any via forums.moderate), votes/reactions, search, notifications, reply permalinks. 1 thread seeded. |
| Utility lineups | Shipped | Deepest module: browse, radar/clustering, TUS upload wizard, moderation queue, enemy-POV, callouts editor. Left: favourites, rejected-status + moderator reason, callout labels on radar, full-text search, doc status hygiene. |
| RBAC & navigation | Shipped | Capability/template model shipped. Left: admin UI to edit role templates/assignments (today via SQL/MCP only); retire the hardcoded developer-only gate on /play when the loop opens to members. |

## 2.3 Scaffold routes (sidebar link → empty shell)

Each renders MainSectionShell with no children (“Coming soon” card) — a full build from schema up. User-visible risk: several are linked in the sidebar for all visitors or all members, so they read as broken.

| Route | Visible to | Minimum viable build | Depends on |
| --- | --- | --- | --- |
| /media | Everyone | VOD/clips library or curated embeds (storage pattern exists) | — (linked & empty now) |
| /theory | Everyone | Curriculum hub linking existing callouts + nade theory | callouts (built); content |
| /scrims | Members | Scheduled 5v5 blocks, invite links | Teams, match infra |
| /tournaments | Members | Bracket registration shell | Scrims + match infra |
| /stats | Staff only | Personal aggregates from match telemetry | PUG loop / match_results |
| /watchlist | Staff only | Saved players/teams per user | Players, teams |
| /positions | Staff only | Role analytics (opener/anchor) from match stats | Stats + ingest depth |
| /crew | Staff only | Friend graph / persistent party | Auth, players |
| /matches | URL only | Paginated match history + detail scoreboard | PUG loop (steps 9–11) |

Quick win: hide /media, /theory, /scrims, /tournaments from nav (or gate them) until built, so the live product has no “Coming soon” dead-ends. /theory/callouts is already shipped but unlinked — surface it.

## 2.4 Integrations & deployable processes

| Integration | Status | State & what's left |
| --- | --- | --- |
| Discord voice bot | Shipped | Real discord.js bot: login, slash commands, voice auto-move, full match-session channel lifecycle, Bearer-guarded HTTP control plane. Left: production voice-join → match webhook (step 6 gap); rename misleading mock-roster.ts (it's real). Needs token + deploy. |
| CS2 GC backfill bot | Shipped | Real Steam Game Coordinator bot (steam-user + globaloffensive + TOTP), job-queue driven, backfills GC badges. Left: interactive first login unless shared-secret set; ops monitoring. |
| Redline server provisioning | Partial | Real, server-only client for a Pelican/Pterodactyl panel (eggs, server CRUD, power), RBAC-guarded, sandbox harness. Left: never validated against a live panel (no real REDLINE_API_KEY); plugins-zip env key is a guess; provisionServer/teardownServer written but uncalled — wire into PUG step 8. |
| CS2 deathmatch plugins (C#) | Partial | Two CounterStrikeSharp plugins source-complete; never compiled/run on a server. Stats emitter = single deploy task. Mode plugin missing Phase 2/4 features. See 2.2. |
| MatchZy / GSI ingest | Mock | Target of /api/cs2/events (currently console-only). The entire PUG telemetry path. See 2.1 step 9. |
| Supabase (Auth/DB/Realtime) | Shipped | Core platform. Left: generated DB types not adopted — Database is any in all three client wrappers (see 3.x). |

# 3. Gaps & risks

## 3.1 Security & secrets

- Hardcoded dev-secret fallbacks on two live ingest routes (cs2/events, cs2/deathmatch/events) and the C# plugin config. Anyone can post events if the env var is unset. Rotate before launch and remove fallbacks.

- API routes are not auth-gated by middleware (api is excluded from the matcher) — each route self-authorizes. Mostly fine today, but a checklist/test is warranted before opening the PUG loop.

- 0009_map_callouts.sql is the one table-creating migration with no in-file RLS — verify the callouts table isn't world-writable.

- No rate limiting on profile-fetch / enrichment routes beyond a per-instance refresh cooldown.

## 3.2 Tests & verification

- 43 test files, all pure-function unit tests. Zero tests for: all 40 API routes, all 4 server-action modules, the match-queue service/matchmaker, deathmatch, and the players server lib.

- PUG correctness currently rests on three scripts/verify-* harnesses that mutate a live DB — not CI tests. The lazy accept-resolution model especially needs automated coverage before it gates real penalties.

- entities/{deathmatch,match-lobby,redline,sandbox} have no tests at all.

## 3.3 Types, schema & technical debt

- Supabase Database type is any everywhere; types/supabase.ts is a stale hand-written partial predating most of the 34 migrations and is imported nowhere. Run gen-types and adopt it — drift between Drizzle and the Supabase client is silent.

- Duplicate 0028 migration filenames (0028_player_profile_comments.sql and 0028_steam_profiles_enrichment.sql) — a numbering collision and foot-gun for the next migration author.

- Production /play route renders a component literally named faceit-play-mock.tsx (now wired to real APIs but with a hardcoded rank: 387 placeholder — no ranking source yet).

- Dead/orphaned code to prune: player-profile-mock.tsx tree, team-switcher.tsx, stub player CRUD hooks, dangling csstats hook, uncalled redline provisioning fns.

- docs/adr/ is empty — key decisions (match-state ownership, Discord contract, ingest auth, server pool, map algorithm) live only in feature plans. The spec itself lists 5 ADRs to lock.

- Repo docs lag reality: README.md is still the unedited Next.js template; roadmap.md predates the queue work; ~13 feature plans still say “Planned” despite being implemented; NEXTAUTH_* env vars appear vestigial alongside Supabase auth.

## 3.4 Half-implemented flows (will read as broken)

- /media, /theory, /scrims, /tournaments — “Coming soon” shells linked in nav for normal users.

- Match phase sub-routes (/match/[id]/draft|veto|server|discord) are dead redirects; the lobby only renders accept + staging.

- Team upcoming tab and roster management are visible but non-functional stubs.

- Admin hub “News” card is an acknowledged dead placeholder (the real /news/admin exists but the card isn't wired).

- Discord “joined” detection in the real flow depends on the /api/sim/* dev simulator, which 404s in production.

## 3.5 Content & launch readiness

- Near-empty production data (1 news article, 1 forum thread, 1 team, 6 lineups) — a content/seeding effort is needed independent of engineering before the platform feels alive.

- No deployment/ops story documented for the three long-lived processes (Next.js, Discord bot, CS2 GC bot) or the CS2 server plugins.

# 4. Open questions & decisions needed

These block or shape the remaining work and are product/ops calls, not code discoverable from the repo. Several map to the spec's own list of “ADRs to lock.”

| Decision | Why it matters / options | Blocks |
| --- | --- | --- |
| Server pool & hosting | Where do CS2 servers come from — a static pool, or dynamic provisioning via Redline/Pelican? RCON network layout, health checks, scaling. The Redline client is built but unvalidated. | PUG steps 8–11 |
| Map selection (MVP) | Random weighted vs fixed rotation? Who owns the map pool/list? Spec defers full veto to post-MVP. | PUG step 7 |
| Connection tracking | How does the server prove 10 SteamIDs connected before RCON start — MatchZy/plugin events vs polling? | PUG steps 8–9 |
| Penalty matrix values | Cooldown durations / ban escalation are drafted as placeholders. Product + (potentially) legal call before real penalties apply to users. | Accept-phase go-live |
| Accept/staging robustness | Keep lazy/poll resolution for MVP, or invest in a background worker / Supabase Realtime now? Affects reliability when clients close. | Scale, not MVP |
| Stats depth (MVP vs later) | Which fields are captured at ingest vs derived later from demos/GOTV? Drives match_events / match_results shape. | Steps 9–10, /stats |
| Open /play to members | When the loop is real, flip the developer-only gate to nav.play for eligible members. Define eligibility rollout. | Public launch |
| Root redirect behavior | header-breadcrumb-alignment doc forces / → /auth for anon; navigation-rbac removes it for public browsing. Two docs conflict — confirm intended anonymous experience. | Nav polish |
| Veritas karma scope | Community-karma (axis D) & platform-behavior (Phase 3) are aspirational stubs. Decide if/when they're in scope (Phase 3 is gated on the PUG loop anyway). | Veritas depth |
| Scaffold module priority | Confirm phase ordering for stats / watchlist / scrims / tournaments / media / crew / positions — do not build all in parallel. | Roadmap |

# 5. Suggested delivery sequence

Ordered for highest leverage first: harden what's nearly done, then close the loop, then build outward. Effort bands: S ≈ ≤2 days  ·  M ≈ 1 week  ·  L ≈ 2–3 weeks  ·  XL ≈ 3+ weeks / multi-system.

## Phase 0 — Hardening & hygiene (parallelizable, low risk)

| Item | Effort | Type |
| --- | --- | --- |
| Rotate dev-secrets, remove fallbacks, add an API-auth checklist/smoke test | S | Security |
| Generate & adopt Supabase types; delete stale types/supabase.ts | S | Tech debt |
| Resolve duplicate 0028 migration; verify 0009 RLS | S | Tech debt |
| Hide/gate unbuilt scaffold nav links; surface /theory/callouts | S | UX |
| Prune dead code (mock profile tree, team-switcher, stub hooks) | S | Tech debt |
| Refresh repo docs (README, roadmap, feature statuses); seed first ADRs | M | Docs |
| Add CI tests for match-queue service + accept logic + key API routes | M | Tests |
| Content seeding (news, forums, teams, lineups) for launch feel | M | Content |

## Phase 1 — Close the PUG loop (the headline)

| Item | Effort | Dependency |
| --- | --- | --- |
| Finish lobby UI on real state machine; remove dead phase routes | M | — |
| Production Discord voice-join → match webhook (replace sim path) | M | Bot deploy |
| Map selection from pool (MVP, no veto UI) | S | Pool decision |
| Server pool + assignment + connect string + connection tracking | L | Hosting decision |
| RCON force-start when 10 connected (validate Redline live) | L | Server pool |
| CS2 match-event ingestion → match_events (dedupe, per-server keys) | M | MatchZy server |
| Results finalization + per-player stats + ELO write-back | L | Ingestion |
| Match history list + shareable detail/scoreboard | M | Results |
| Deploy CS2 plugins (deathmatch stats emitter first) | S | CS2 server |

## Phase 2 — Build outward on real telemetry

| Item | Effort | Dependency |
| --- | --- | --- |
| /stats | L | Match results |
| Player-profile depth: real Matches/Media tabs, /api/players search | M | Players + results |
| /watchlist | M | Players, teams |
| Veritas Phase 3 (platform behavior) once PUG telemetry flows | L | PUG loop |
| Team member management (invite/kick/role/transfer) | M | Teams (built) |

## Phase 3+ — Depth & breadth

| Item | Effort | Dependency |
| --- | --- | --- |
| /scrims scheduling | L | Teams + match infra |
| /tournaments / brackets | XL | Scrims + matches |
| Veritas Phase 2 (community karma, axis D) | L | Decision |
| Forums moderation + votes + search; News autosave + RSS | M | — |
| Utility favourites, rejection flow, radar callout labels | M | — |
| Deathmatch mode plugin Phase 2/4 (!guns, !rank/!top, seasons) | M | Plugin deploy |
| /media, /crew, /positions, /theory hub | L | Phased |

Bottom line for planning Intradark is a wide, real platform with a half-finished competitive core. The fastest path to a credible launch is: (1) a short hardening/hygiene sweep (Phase 0, mostly S/M), then (2) close the PUG loop (Phase 1, dominated by L items gated on a CS2 server-hosting decision). (3) Everything else — stats, watchlist, scrims, tournaments, Veritas depth — is genuinely downstream of that loop and should not be started in parallel. The biggest non-engineering blockers are decisions about server hosting/provisioning, the penalty matrix, and stats depth — lock those as ADRs early.