# M2-M8 scope classification

The line-by-line reconciliation requested in your 7 July letter, using your

categories. Every numbered item from the 22 June document is classified as:

A original SOW scope, B signed Variation scope, C defect,

warranty or incomplete implementation, or D genuine new work. For A, B

and C the "Where it stands" column shows the work is already delivered or

fixed at no charge and verifiable in UAT today. Category D items are the

content of the M2-M8 quotes, priced as issued on 5 July (all modules

$171,350, or $137,080 ex GST with the whole-of-program discount).

| # | Item (22 June document) | Class | Where it stands |
| --- | --- | --- | --- |
| 1 | Replace admin landing with new Home page | D | Current dashboard is delivered (A); the redesigned program-health Home page is quoted in M3 |
| 2 | Total vs Active (onboarding-complete) schools with Ahead/Behind cards | D | Quoted in M3; depends on the M2 schedule engine for Ahead/Behind |
| 3 | Per-school schedule status (On/Ahead/Slightly Behind/Behind) | D | Quoted in M2 (you have accepted M2 as new) |
| 4 | "This School Year" selector, multi-year | D | Quoted in M3; needs the M2 program-year model |
| 5 | Initial-year vs ongoing-year data model | D | Quoted in M2 |
| 6 | Sidebar: Manage Schools / Lessons / AP Cert / Users | A + D | The admin areas exist and are delivered; the relocation and renaming into the new sidebar is part of the M3 redesign |
| 7 | Dashboard filters (state, level, sector, AP level, status) | D | State, sector, status and type filters are delivered on Admin > Schools (A); the dashboard filter bar incl. AP level and Schedule is quoted in M3 |
| 8 | Nine dashboard columns (Culture trend, AP Cert %, Students, Schedule etc.) | D | Quoted in M3; several columns require the M2 engine |
| 9 | Drill-downs (Onboarding, Culture, AP Cert, Class, Lesson History, Teacher History) | A + D | Onboarding, Culture and Class drill-downs are delivered in the school drawer; Lesson History, Teacher History and per-school AP Cert % are quoted in M3 |
| 10 | Settings > School Terms (per-state term dates by year) | D | Quoted in M2 |
| 11 | Term entry form with validation | D | Quoted in M2 |
| 12 | Schedule calculation engine | D | Quoted in M2 |
| 13 | Progress to End of Term 2 widget | D | Quoted in M2 |
| 14 | Culture data entry: all eight inputs | B | Delivered exactly as your template lists them; re-verified live 7 July |
| 15 | Culture calculations incl. zero-input weighting | B | Delivered and verified live with exact values; your Woodford constants applied on receipt (the one input owed by Amayda) |
| 16 | Benchmark and comparative periods, rules | B | Delivered: 20-school-day minimum and non-overlap enforced at entry; the post-program timing expectation is applied at report review, where completion can actually be assessed |
| 17 | Signed speedometer, expanding to 150/200% | D | The working comparison gauge is delivered (B); the signed expanding dial is quoted in M6 |
| 18-21 | Content Types (multi-curriculum) | D | M1, agreed and commissioned; deposit invoice issued |
| 22 | Step-up MFA on content edits | D | Quoted in M5 |
| 23 | Sole-content-editor model | D | A per-user feature permission gate already exists (beyond-SOW); the exclusive editor lock is quoted in M5 |
| 24 | Content audit log | D | Quoted in M5; ST4S security posture is documented in the handover pack |
| 25 | Version numbers, updated-by, retention | D | Quoted in M5 |
| 26 | Role-based Getting Started videos | D | Quoted in M8 |
| 27 | "Other" school level with arbitrary grade mixes | D | Quoted in M8 |
| 28 | Rename Roles to Access Levels; show highest level only; sort arrows | A + C | All done at no charge: renamed throughout, one badge per user everywhere you asked, and the dead sort arrows were a defect, fixed with server-side sorting |
| 29 | Amayda access tier above Bullyproof Admin | D | Quoted in M8 (as your letter also concludes) |
| 30 | School Licence account can add/edit users | D | Priced small in M8; happy to talk through at the Teams session |
| 31 | BP to BA rebrand, animated logo, icon variants | Goodwill | Committed at no charge in the Master Proposal ($8,062.50 value) |
| 32 | Certificate generation, downloadable | B | Delivered: PDF on your official artwork, downloadable from the course page and profile; verified 7 July |
| 33 | Uploadable/replaceable certificate template | Goodwill | Committed at no charge ($5,162.50 value); your supplied artwork is already live as the default |
| 34 | Four named reports with percentages | D | Baseline reports with CSV/PDF export are delivered (A/B); the four renamed report builds with percentage views are quoted in M4 |
| 35 | Per-report filter panels, Excel, export scope | D | CSV and PDF export is delivered on every tab (A/B); filter panels, Excel and scope options are quoted in M4 |
| 36 | Government stakeholder reporting | B + D | The view-only government dashboard with export is delivered and verified; expanded government reporting is quoted in M4 |
| 37 | Exclude Bullyproof Academy from reports | D | Priced small in M4; happy to talk through at the Teams session |
| 38 | Onboarding service-step checklist with dates | D | Quoted in M8 |
| 39 | Address and email domain not saving | C | Fixed at no charge: reproduced, root-caused (saved values were not displayed back) and verified on your exact flow |
| 40 | Apply Template confirmation | C | Fixed at no charge: the school's Activation tab shows a green "Template active" card and the button changes to "Re-apply template" |
| 41 | Activity / Licence / Feature Access buttons | C + D | Licence and Feature Access are working, verified 7 July (C, no charge); the Activity timeline is a new feed, quoted |
| 42 | Student numbers on Add Class | D | Priced small in M8; the Student Numbers field and label are live everywhere else |
| 43 | Role-based school portal Home pages | D | Quoted in M7 |
| 44 | Remove Ctrl+K for schools | C | Done at no charge; platform staff retain it, school users never see it |
| 45 | Rename Content / Lessons pages | C | Done at no charge, including headers and breadcrumbs |
| 46 | Sidebar screen tips | C | Done at no charge with your wording, on hover in the normal sidebar |
| 47 | Reports page message | A + C | Message changed as asked; beyond that, the school Reports page is now a live reporting pack with export (delivered) |
| 48 | Course-level Start / Continue / Completed control | D | Quoted in M7; per-topic states are delivered |
| 49 | Sortable teacher columns; extended take-over | D | Quoted in M7; the existing take-over workflow is working (verified) |
| 50 | Classes star toggle (My / Other) | A | Delivered and working |
| 51 | Teach Lessons blank screen; Back to lesson loop; history page | C + D | The blank screen and the Back loop were defects, fixed at no charge with the guidance panel built from your wording; the live lesson-history page build is quoted in M7 |
| 52 | Start now vs Schedule unified flow | D | Quoted in M7 |
| 53 | Wrong recommendation for mixed levels; list capped at three; ordering | C | Fixed at no charge: correct per-class resolution, all lessons listed, levels ordered 1/2 through 12; verified 7 July |
| 54 | Start new calendar year reset | D | Quoted in M7 |
| 55 | Mandatory-rating note; default five stars | C + D | The note is live at no charge; defaulting to five stars is a product choice I would advise against (it biases the ratings data), priced as a small option if you want it |
| 56 | Performance page beyond culture rating | D | Quoted in M6 |
| 57 | Settings renames (Users, Classes, Certification) | C + D | Every label rename is done at no charge (Access Levels, Student Numbers, one badge per user); the ability to rename certification content itself is new authoring functionality, quoted |
| 58 | Support mailto with CCs | A | Delivered and working |
| 59 | School-admin report set with year selectors | D | The school Reports page with the four report tables and export is delivered (beyond the SOW baseline); the named report builds and year selectors are quoted in M4 |
| 60 | Admin User Guide and System Administrator Guide (Word) | B | Delivered: the Administrator User Guide is in your UAT pack; the System Administrator Guide travels with the clause 6 handover set |

## Reading the totals

Category C is fully discharged: every defect above is fixed at no

charge, plus seven further faults I found in my own completion testing and fixed the same way (listed in the Completion Register).

Categories A and B are delivered, not pending: verify any row in UAT

today using the attached checklist.

Category D is the M2-M8 proposal, unchanged in price and content from

5 July. Where a row above says "priced small" I am glad to look at it inside a bundle at the Teams session.

Two goodwill items (31, 33) remain committed at no charge, as per the

Master Proposal.